## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Brainstorming a topic and discussing the idea with a prospective client		Managed to find the problem of the school’s attendance management system which requires digitalization with the IB Coordinator.				5 days		June 18th, 2018			A
2	Conversing the topic and client with my computer science teacher		The topic and idea overall should get approved				3 days		June 21st, 2018			A
3	First Interview with the IB Coordinator		Concise and comprehensible description of the problem being faced				1 week		June 28th, 2018			A
4	Communicating my thoughts about the possible solution for the client.		Visual Studio would be used to develop the solution for the client.				3 days		July 1st, 2018			A
5	Definition of the success criteria of the solution and completing Criterion A’s document.		Completion of Criterion A. Success Criteria are created and defined for the solution.				2 weeks		July 15th, 2018			A
6	Brainstorming the design of the product		Mind map created of the product’s design is made.				5 days		July 20th, 2018			B
7	Creating the timeline of deadlines for developing and creating the product		A full timeline of deadlines and completion of the product post discussion with the Coordinator.				1 week		July 27th, 2018			B
8	Developing the interface		Front-end interface design is completed and is with accordance to the Coordinator’s expectations.				1 week		August 3rd, 2018			B/C
9	Creation of flow charts, ERDs to help understand the program working process		Completed diagrams and flow charts showing the process of the application				2 weeks		August 17th, 2018			B
10	Devising testing strategies for the product		Completed a thorough test plan				1 week		August 24th, 2018			B
11	Commencement of developing the application		Completion of source code for basic input and output query statements for the admin and the teacher				1 week		August 31st, 2018			C
12	Researching more on creating tables without redundancies		Found more information from Stack Exchange and YouTube videos				1 week		September 7th, 2018			C
13	Development of code and continuous testing to verify that it works perfectly.		The individual program files are linked together. Effective commenting must be used for better comprehensibility. Functions should be tested at every stage.				4 weeks		September 14th, 2018			C
14	Completing writing the Criterion C document		Finished system documentation together with the source code				2 weeks		October 12th, 2018			C
15	Testing of the final product		Solution is shown and tested by the Coordinator				1 week		October 26th, 2018			D
16	Interview with the Coordinator		Received feedback from the Coordinator on how the testing was and further suggestions for improvements to the product				1 week		November 2nd, 2018			A/E
17	Thinking of ways to improve the product		Recommendations are written with information as to how to improve in the future.				1 week		November 9th, 2018			A/D/E
18	Recording of the video to show the functionality of the program		The video is successfully recorded				3 days		November 12th, 2018			D